       I added a english translation below the dutch version
      1. API-key beveiliging
  1. Geen key hardcoded in client.
  2. Server-proxy opzetten (Node/Express of andere backend) die de Gemini-requests afhandelt.
  3. Alleen de server kent de echte key.
2. Proxy-origin toevoegen in manifest
  1. host_permissions instellen op jouw eigen proxy-URL (bv. https://api.jouwdomein.nl/*).
  2. In popup.js de fetch-URL aanpassen naar je proxy.
3. Matches beperken
  1. content_scripts.matches nu op <all_urls> → beperken tot domeinen/sites waar je extension echt nodig is.
4. Quota / token-limit handling
  1. Lange pagina’s chunken (zit al deels in je code).
  2. Checken hoe groot de outputs van Gemini kunnen zijn en evt. maxOutputTokens instellen.
5. UI polish
  1. Buttons tijdelijk disablen bij request (zit al in code).
  2. Eventueel loading-indicator/spinner toevoegen.
  3. Output scrollbaar (zit al in HTML verbeterde versie).
6. Foutafhandeling uitbreiden
  1. Netwerkfouten, API-quota, lege resultaten → duidelijke meldingen in UI.
  2. Eventueel retry-mechanisme of fallback.
7. Opslag / instellingen
  1. Met chrome.storage kun je later user-instellingen bewaren (bijv. voorkeurstaal, modelkeuze).
8. Privacy / communicatie
  1. Informeer gebruikers dat de tekst van pagina’s naar een server/LLM wordt gestuurd.
  2. Als je ooit publiceert in de Chrome Web Store: privacybeleid verplicht.
9. Iconen / branding
  1. Check dat icons/icon16.png, icon48.png, icon128.png aanwezig en goed zijn.
10. Eindtest
- In Developer Mode laden.
- Popup openen → samenvatten testen.
- Vraag stellen → antwoord checken.
- Test op verschillende sites (korte tekst, lange tekst, sites zonder <main>).

English:
       1. API key security
  1. Never hardcode the key in the client.
  2. Set up a server proxy (Node/Express or other backend) to handle Gemini requests.
  3. Only the server knows the real key.
2. Proxy origin in manifest
  1. Configure host_permissions to point to your proxy URL (e.g., https://api.yourdomain.com/*).
  2. Update the fetch URL in popup.js to use your proxy.
3. Restrict matches
  1. content_scripts.matches is currently <all_urls> → restrict it to the domains/sites where you really need the extension.
4. Quota / token limit handling
  1. Chunk long pages (already partly in your code).
  2. Check Gemini’s max output size and consider setting maxOutputTokens.
5. UI polish
  1. Disable buttons while a request is running (already in code).
  2. Add a loading indicator/spinner if desired.
  3. Make output scrollable (already in your HTML).
6. Error handling improvements
  1. Handle network errors, API quota limits, and empty results with clear messages in the UI.
  2. Optional: retry mechanism or fallback.
7. Storage / settings
  1. Use chrome.storage to store user preferences (e.g., language, model choice).
8. Privacy / communication
  1. Inform users that webpage text is sent to a server/LLM.
  2. If you publish on the Chrome Web Store: privacy policy is required.
9. Icons / branding
  1. Verify that icons/icon16.png, icon48.png, and icon128.png exist and display correctly.
10. Final testing
- Load the extension in Developer Mode.
- Test popup → summarize page.
- Test popup → ask a question.
- Try on different sites (short text, long text, sites without <main>).